**Statement of Work**

## Introduction

|  |
| --- |
| **Name of Project** |
| *DOCUMENT STATUS TRACKING* |

|  |
| --- |
| **Background** |
| *BARCODE INVENTORY MANAGING SYSTEM* |

|  |
| --- |
| **Purpose** |
| *TO FIND THE ACTUAL STATUS OF THE SYSTEM* |

## Location

|  |  |
| --- | --- |
| **Site** | **Duration** |
| Office | WORK FROM HOME |
| Remote Location | CREDICXO TECH |

## Deliverables

|  |  |  |
| --- | --- | --- |
| **Deliverable** | **Objective** | **Due Date** |
| Project Objectives | Coordinate the financial relationships between project partners | June 19, 2021 |
| Case document | Support project participants in the collection of the required financial data | June 19, 2021 |
| User Acceptance sign-off | Final documents demonstrating compliance to ethical issues, concerning tests on human subjects, | June 19, 2021 |

## Milestones

|  |  |  |
| --- | --- | --- |
| **Milestones** | **Start Date** | **Finish Date** |
| Project Planning & Management | June 18,2021 | June 19,2021 |
| Development | June 19, 2021 | June 19, 2021 |
| Project Wrap-Up | June 19, 2021 | June 19, 2021 |

## Problem Statement

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration** | **Team Member** |
| Tracking every document | 1 hours | NIL |
| Actual status of the system | 2 hours | NIL |
| Export option for all the data available in the system | 2 hours | NIL |
| Advance search functionality is required for data filter | 1 hours | NIL |

|  |
| --- |
| **Reporting and Communications** |

*Showing the status of inventory and files, presenting the data related to file and its states*

## Standards and Testing

|  |  |  |
| --- | --- | --- |
| **Standard/Test** | **Team Member** | **Due Date** |
| Quality Assurance/User Acceptance Testing | NIL | June 22,2021 |
| Deployment/Go-Live | NIL | June 22,2021 |

## Define Success

|  |
| --- |
| *Successful tracking of document and defining the actual status of the inventory system* |